PyRaft Lab

Project Guide

Project details · What the project actually does · What is done
How it works · Every phase, start to finish

| Field | Value |
| --- | --- |
| Project | PyRaft Lab (pyraft-lab) |
| Version | 0.1.0 |
| Commit | 9998117, branch master |
| Source | 10,360 lines across 10 packages |
| Tests | 9,379 lines, 41 files, 580 tests |
| Python | 3.11, 3.12, 3.13 |
| Date | 16 August 2026 |
| Companion document | PyRaft_Lab_Technical_Report.docx (testing, security, ops, traceability) |

ABOUT THIS DOCUMENT.  This is the explanatory guide: what the project is, what it does, and how it works, with every development phase documented in full. It is a companion to the technical report, which covers testing, results, security, performance, operations and traceability. Everything here comes from the repository itself or from commands run against it; components that do not exist are labelled NOT PRESENT rather than described speculatively.

# Contents

| Part | Section | What it covers |
| --- | --- | --- |
| I | Project Details A to Z | Identity, purpose, users, scope, layout, stack, glossary |
| II | What The Project Actually Does | Capability by capability, in plain terms |
| III | What Is Done | Implemented, partial, deliberately excluded, not present |
| IV | How It Works | Twelve mechanisms explained end to end |
| V | All Phases A to Z | Phases 0 through 12+, each in full |
| VI | Appendix | File-by-file map |

# Part I — Project Details A to Z

## 1.1 What PyRaft Lab is

PyRaft Lab is a single installable Python package containing two layers built on top of one another.

The lower layer is the system under study: a from-scratch implementation of the Raft consensus algorithm, driving a replicated key-value store, backed by a checksummed write-ahead log and periodic snapshots. It implements leader election, log replication, and the safety rules from the Raft paper's Figure 2.

The upper layer is the laboratory: a deterministic simulated network that injects latency, packet loss, partitions and node crashes; an experiment runner driven by YAML scenario files; a linearizability checker; stress and chaos campaigns; a benchmarking harness; and bit-identical deterministic replay.

The two layers are deliberately separable. The consensus core has no knowledge of the laboratory, and every laboratory subsystem is opt-in: a node built without a tracer or without a write-ahead log behaves exactly as it did before those features existed.

## 1.2 Why it exists — the problem

Distributed consensus bugs are rare, timing-dependent, and extremely difficult to reproduce. A cluster can appear perfectly healthy while silently violating the guarantees it advertises. A write can be acknowledged to a client and then vanish. A read can return a value that has already been overwritten. Conventional testing rarely catches these, because the precise interleaving needed to trigger them may occur in one run out of hundreds.

PyRaft Lab's answer is to remove the nondeterminism entirely. Time is an injected clock rather than wall-clock time. The network is an in-process simulator rather than a socket. Every random source in a run is fed from a single seed. A failure can therefore be reproduced exactly, and replayed until it is understood.

This is not theoretical. Over the project's life the laboratory found and pinned down nine real defects in the Raft implementation, including two critical safety violations that the ordinary test suite had passed over for eleven development phases.

## 1.3 Who it is for

| User | What they do with it |
| --- | --- |
| Engineer learning Raft | Reads the heavily annotated implementation alongside the paper, then runs scenarios to watch elections, partitions and recovery actually happen. |
| Distributed-systems researcher | Writes YAML scenarios describing fault timelines, runs campaigns, and reads the resulting metrics and linearizability verdicts. |
| Maintainer of this project | Hunts for safety violations with randomized campaigns, then replays a failing seed to diagnose it. |
| Reviewer or auditor | Inspects durable state on disk without needing a running cluster. |

## 1.4 Scope

### In scope, and built

Raft consensus; a replicated key-value store; durability and crash recovery; snapshots; a deterministic fault-injecting network; experiment scenarios; metrics; linearizability checking; deterministic replay; stress and chaos campaigns; benchmarking; a live cluster with an interactive session; and a terminal dashboard.

### Explicitly out of scope, by the governing specification

Multi-Raft sharding; TLS and authentication; real network deployment; Byzantine fault tolerance; cluster membership changes; and a web UI as a core requirement.

WHAT THIS MEANS IN PRACTICE.  The project has no database, no frontend, no HTTP or REST API, no authentication, no network sockets and no deployment infrastructure. All of these were verified absent by filesystem and source-code search, not assumed. Their absence is a design decision: a real socket would reintroduce precisely the nondeterminism the project exists to eliminate.

## 1.5 Repository layout

PyRaft Lab/                        <- git repository root
  PyRaft Lab.pdf                   original specification
  PyRaft Lab 2.0.pdf               upgrade proposal (source of phases 6-12)
  PyRaft_Lab_15_Day_Implementation_Plan.pdf
  pyraft_lab/                      the Python project
    pyproject.toml                 packaging, dependencies, pytest + ruff config
    README.md   LICENSE
    .github/workflows/ci.yml       3.11/3.12/3.13 matrix: lint, format, test
    src/pyraft_lab/
      raft/           consensus: state, log, RPCs, election, replication,
                      persistence (WAL), snapshots
      kv/             replicated key-value state machine and command types
      network/        transports (bus + fault simulator), codec, clock,
                      link characteristics, fault definitions
      cluster/        cluster manager, configuration, lifecycle
      client/         leader-discovering client and workload generators
      experiments/    scenario runner, metrics, plots, stress/chaos/benchmark,
                      replay, manifests
      observability/  event vocabulary, tracer, live metrics
      dashboard/      the live terminal view
      cli/            the pyraft-lab command line and interactive session
    scenarios/        8 YAML experiment definitions
    results/          generated output (not committed)
    docs/             plan.md, architecture.md, technical_report.md, these guides
    tests/            41 files, 580 tests
    scripts/demo.py   narrated end-to-end demonstration

## 1.6 Technology stack

| Technology | Version | Role | Why |
| --- | --- | --- | --- |
| Python | >=3.11 | Implementation language | Modern asyncio primitives and pattern matching |
| asyncio | stdlib | Concurrency | Every node is a coroutine on one loop, so scheduling is controllable |
| pydantic | >=2.9,<3 | Messages and commands | Frozen, validated, tagged models with extra='forbid' |
| pyyaml | >=6.0,<7 | Scenario and cluster config | Human-authored fault timelines |
| typer | >=0.12,<1 | CLI framework | Type-driven command definitions |
| matplotlib | >=3.8,<4 | Plots | Agg backend, imported lazily |
| hatchling | build | Build backend | src/ layout packaging |
| pytest, pytest-asyncio | dev | Testing | asyncio_mode = auto |
| ruff | dev | Lint and format | Two separate CI gates |

Four runtime dependencies, all mainstream and pinned to a major version. No transitive-heavy frameworks.

## 1.7 Glossary

Terms used throughout this document and in the code.

| Term | Meaning in this project |
| --- | --- |
| Term | A logical clock. Increases whenever an election starts. Every message carries one; a higher term always wins and forces a step-down. |
| Leader / Follower / Candidate | The three roles a node can hold. Exactly one leader per term at most. |
| Log / entry / index | The replicated sequence of commands. 1-indexed to match the paper. |
| commitIndex | The highest index known to be stored on a majority; safe to apply. |
| lastApplied | The highest index this node has actually run through its state machine. |
| nextIndex / matchIndex | Leader-only bookkeeping: what to send a follower next, and what it is known to hold. |
| Quorum / majority | More than half the cluster. Nothing commits without one. |
| WAL | Write-ahead log. The durable record of term, vote, entries and commit index. |
| Snapshot | A point-in-time copy of the state machine, allowing the log before it to be compacted. |
| Linearizability | The correctness property: every operation appears to take effect instantaneously at some point between its invocation and its response. |
| Trace / event | The ordered record of what happened during a run; 12 fixed event kinds. |
| Scenario | A YAML file describing a cluster, a fault timeline, a workload, and expected results. |
| Seed | The single number from which every random choice in a run is derived. |
| Replay | Re-running a persisted run from its manifest and diffing the new trace against the old. |

# Part II — What The Project Actually Does

## 2.1 In one paragraph

PyRaft Lab runs a small cluster of nodes that agree on an ordered list of commands, applies those commands to a key-value store so every node holds identical data, keeps that data safe across crashes by writing it to disk first, and then deliberately attacks itself — killing nodes, splitting the network, dropping and delaying messages — while measuring whether it ever breaks its own promises.

## 2.2 As a consensus system

Given three, five or seven nodes, the system:

Elects exactly one leader per term, using randomized timeouts so that split votes resolve rather than repeat forever.

Accepts commands only at the leader; followers redirect a client to whoever they believe leads.

Replicates each command to followers in batches of up to 64 entries, repairing any follower whose log has diverged.

Commits a command once a majority of nodes hold it, subject to the paper's rule that a leader may only commit entries from its own term.

Survives the loss of any minority. A crashed leader triggers a new election; the cluster keeps serving.

Becomes unavailable, but never incorrect, when a majority is lost — and recovers when a quorum returns.

## 2.3 As a key-value store

| Operation | What it does | Guarantee |
| --- | --- | --- |
| PUT key value | Sets a key, creating it if absent | Answered only after the entry has committed and applied |
| GET key | Reads a key | Linearizable: never returns a value a newer leader has already replaced |
| DELETE key | Removes a key if present | Deleting an absent key is a successful application reporting ok=False |
| CAS key expected new | Sets new only if the key currently holds expected | Atomic. expected=None means 'only if absent', making it an atomic create |

A retried request is applied exactly once. The client reuses one request identifier across all its retries, and the state machine keeps a per-client record of the last request it applied, so a retry after a lost reply returns the original result rather than writing again.

## 2.4 As a laboratory

This is the half that distinguishes the project. It can:

Inject faults on a timeline — crash a node at 5s, partition the cluster at 10s, raise packet loss to 20% at 15s, heal at 25s.

Run a workload against the cluster while that happens — a mix of puts and gets at a set rate across several clients.

Record everything as an ordered event trace, using twelve fixed event kinds.

Measure throughput, commit latency percentiles, election count and duration, replication lag, recovery time, and availability.

Check linearizability of the recorded history, reporting PASS, FAIL or UNPROVEN — and, on failure, pointing at the specific operation where possible.

Detect data loss directly: any write acknowledged to a client that is missing from the surviving log.

Replay any persisted run from its manifest and confirm the new trace is bit-identical.

Run campaigns — dozens of randomized trials — and persist any failing trial so its seed becomes a regression case.

Benchmark across cluster sizes and packet-loss rates, producing comparison graphs.

## 2.5 What you can actually run

| Command | What it produces |
| --- | --- |
| pyraft-lab init | cluster.yaml plus scenarios/ and results/ directories |
| pyraft-lab cluster start --nodes 3 | A live 3-node cluster and an interactive prompt to drive it |
| pyraft-lab run --scenario <file> --plot <dir> | One experiment, a persisted run, a printed summary, and four PNG plots |
| pyraft-lab results | Every persisted run, newest first |
| pyraft-lab replay <run_id> | The run again, plus a verdict on whether it reproduced exactly |
| pyraft-lab stress --nodes 5 --duration 15s --trials 40 | 40 fault-combination trials and stress-report.json |
| pyraft-lab chaos --nodes 5 --duration 20s --trials 40 | 40 randomized trials, a CHAOS TEST REPORT and chaos-report.json |
| pyraft-lab benchmark --nodes 3,5,7 --loss 0,5,10,20 | A grid of runs, benchmark-report.json and four comparison graphs |
| pyraft-lab inspect-wal <path> [--repair] | What a restart would recover from that WAL; optionally repair it |
| pyraft-lab inspect-snapshot <path> | A snapshot's metadata, with its checksum verified |
| python scripts/demo.py | The whole system narrated end to end through the real CLI |

### Inside a live session

put, get, delete, cas, status, topology, show-log, node inspect, node logs, trace, restart, dashboard, help, exit. These exist only inside a running session, because under the single-process model there is no daemon for a separate invocation to address.

## 2.6 What it does not do

It does not run over a real network. Nodes are coroutines in one process.

It does not authenticate anyone. There is no user model, no credentials, no access control.

It does not persist to a database. Durable state is append-only WAL files plus snapshot files.

It does not deploy anywhere. There is no container image, no orchestration, no release automation.

It does not shard. One Raft group, one leader, no horizontal write scaling.

# Part III — What Is Done

## 3.1 Implemented and verified

| Capability | Where it lives |
| --- | --- |
| Leader election (§5.2) | raft/election.py, raft/node.py |
| Log replication (§5.3) | raft/replication.py |
| Election and log safety (§5.4) | advance_commit_index, candidate_log_is_up_to_date |
| KV state machine: PUT/GET/DELETE/CAS | kv/commands.py, kv/store.py |
| Exactly-once client semantics (§6.3) | KVStore._sessions, RaftNode._serial_of |
| Linearizable reads via ReadIndex (§8) | RaftNode._confirmed_leader_since |
| Write-ahead log and crash recovery | raft/persistence.py |
| Snapshots and log compaction | raft/snapshot.py |
| Simulated network: latency, loss, partitions | network/simulator.py, link.py, faults.py |
| Virtual clock | network/clock.py |
| Event tracing and live metrics | observability/ |
| Scenario runner and 8 YAML scenarios | experiments/scenario.py, runner.py, scenarios/ |
| Linearizability checker | consistency/linearizability.py |
| Deterministic replay | experiments/replay.py, manifest.py |
| Stress and chaos campaigns | experiments/stress.py, chaos.py |
| Benchmarking and plots | experiments/benchmark.py, visualization.py |
| Cluster controller and interactive session | cluster/, cli/repl.py |
| Terminal dashboard | dashboard/app.py |
| Command line (11 commands) | cli/main.py |

## 3.2 Partially complete

| Item | What exists | What is missing |
| --- | --- | --- |
| CI/CD pipeline | A correct workflow: 3.11/3.12/3.13 matrix running install, lint, format check and pytest on ubuntu-latest | No run has ever been observed. All verification is Windows-only, and two of the four defects fixed were platform-sensitive asyncio behaviour |
| Release process | Version 0.1.0 declared; hatchling build works | No tagging, no publication, no changelog automation |

## 3.3 Deliberately not implemented

| Item | Consequence, stated rather than hidden |
| --- | --- |
| InstallSnapshot RPC | Compaction is on-disk only and the in-memory log stays whole, so a leader can still repair any follower. The gap: a follower that has lost committed entries below a restarted leader's snapshot boundary cannot be repaired and stalls. |
| Pre-vote (§6) | A partition long enough for the isolated side's term to climb can livelock the majority after healing. Measured boundary for one workload: 2s and 3s of isolation reconciled cleanly; 5s did not. |
| Leader self-demotion without quorum | Correct per §5.1 and safe: the read path and the majority commit rule already prevent unsafe behaviour. A step-down rule would only change what 'role' reports. |
| Cluster membership changes | Excluded by the governing specification. |

## 3.4 Not present at all

Searched for explicitly and absent. Recorded so nobody goes looking.

| Component | Verification performed |
| --- | --- |
| Database / ORM / migrations | No sqlalchemy, sqlite3, psycopg or alembic. State is memory plus append-only WAL files. |
| Frontend / web UI | No package.json, tsconfig, templates or static assets. |
| HTTP / REST API | No socket import, no fastapi/flask/django, no server of any kind. |
| Authentication / authorization | No user model, credentials, tokens or access control. |
| Secrets / environment configuration | No .env; the application reads no environment variables. |
| Deployment artifacts | No Dockerfile, compose file, Makefile, Procfile, Kubernetes, Helm or Terraform. |

## 3.5 Verification status

| Check | Result |
| --- | --- |
| Test suite, Python 3.13 | 580 passed, 0 failed |
| Test suite, Python 3.12 | 580 passed, 0 failed |
| Test suite, Python 3.11 | 580 passed, 0 failed |
| Lint and format gates | Clean |
| All 8 scenarios vs their own expectations | 8/8 pass, linearizable, no data loss |
| Chaos, 40 trials x 20s | 40/40, zero data loss, zero divergence |
| Stress, 40 trials x 15s | 40/40, zero data loss, zero divergence |
| Linearizability sweep, 48 seeds | 0 failures (unmodified HEAD before fixes: 2) |
| Deterministic replay | Bit-identical, 3,601 events |
| Linux CI | NOT EXECUTED — all results are Windows-only |
| Code coverage | NOT EXECUTED — no coverage tooling configured |
| Security scanning | NOT EXECUTED — no security tooling configured |

# Part IV — How It Works

## 4.1 The big picture

+------------------------------------------------------------------+
|  cli/  .  dashboard/               entry points and presentation |
+------------------------------------------------------------------+
|  experiments/  .  consistency/     THE LABORATORY                |
|    runner, metrics, plots, campaigns, replay, linearizability    |
+------------------------------------------------------------------+
|  cluster/  .  client/              orchestration and access      |
+------------------------------------------------------------------+
|  raft/  .  kv/                     THE SYSTEM (consensus)        |
+------------------------------------------------------------------+
|  network/  .  observability/       substrate: transport, clock,  |
|                                    tracing                       |
+------------------------------------------------------------------+

Dependencies point DOWNWARD only. raft/ imports kv/ to drive the state machine;
kv/ never imports raft/ at runtime.

## 4.2 How a leader gets elected

Every follower runs an election timer with a randomized timeout drawn from 150 to 300 milliseconds. Randomization is what prevents every node from campaigning simultaneously forever.

If a follower hears nothing from a leader before its timer expires, it becomes a candidate, increments the term, votes for itself, and asks everyone else for a vote.

A voter grants its vote only if it has not already voted this term and the candidate's log is at least as up to date as its own — comparing last entry term first, then length. This is what stops a node with a stale log from ever winning.

A candidate that collects a majority becomes leader and immediately begins sending heartbeats, which stops anyone else timing out.

If two candidates split the vote, neither wins, both time out again with fresh random timeouts, and the tie resolves.

Any message carrying a higher term immediately forces a step-down to follower. This rule is centralized in one function so it cannot be forgotten at a call site.

A new leader commits a no-op entry immediately. Without it, the paper's current-term commit restriction would block a new leader from advancing its commit index at all until its first client write — invisible on a busy cluster, but an idle one serving only reads would sit frozen behind the true committed state.

## 4.3 How a write is replicated and committed

client PUT
  -> leader appends the command to its own log
  -> leader writes the entry to its WAL and fsyncs BEFORE telling anyone
  -> leader sends AppendEntries to every follower, carrying:
       prevLogIndex / prevLogTerm  - the entry immediately before the new ones
       entries[:64]                - the batch
       leaderCommit                - how far the leader has committed
       sent_at                     - the leader's clock reading, echoed back later
  -> follower checks it holds prevLogIndex at prevLogTerm
       mismatch -> reply false; leader decrements nextIndex and retries further back
       match    -> append (truncating any conflicting tail), reply true with
                   match_index = prevLogIndex + len(entries)
  -> leader records matchIndex from the REPLY, never from what it remembers sending
  -> once a majority holds an index, and that entry is from the leader's own term,
     commitIndex advances
  -> the state machine applies everything newly committed, in order, exactly once
  -> only now is the client answered

WHY THE REPLY CARRIES AN INDEX.  The paper's reply carries only term and success. That is not enough: a leader releases a peer's in-flight slot on a timeout as well as on a reply, so a reply that was merely slow arrives after a second, larger request has gone out. Crediting it to the newer request hands the follower entries it has never seen, and the leader then counts a majority that does not exist. Carrying the index makes attribution exact. This was a real defect, found by chaos testing, and it caused acknowledged writes to be lost.

## 4.4 How a read is served safely

A read never touches the log — the store is already an in-memory dictionary. The only thing standing between a local lookup and linearizability is proving this node is still the leader as of the moment the read arrived.

GET arrives
  record read_index = current commitIndex, and registered_at = now
  send a FRESH round of AppendEntries to every peer
     (fresh, because a request already in flight was sent BEFORE this read
      arrived and so can never confirm it)
  hold the read until BOTH:
     a majority has acknowledged a request sent at or after registered_at
        - each peer's ack is dated by the send time echoed back in the reply,
          never by when the reply happened to land
     AND lastApplied >= read_index
  then answer from the local store
  if we are deposed while waiting, drop the read; the client's timeout retries

This is the paper's ReadIndex. An earlier design used a time-based leader lease, which was replaced after testing showed a partitioned leader answering a read after the majority side had already elected someone else.

## 4.5 How crash recovery works

The rule is: nothing this node has told anyone can be forgotten. Enforced in one place — the send path syncs the WAL before any message leaves.

The WAL is one record per line: a CRC32 checksum over canonical JSON. Six record kinds: header, term, entry, truncate, commit, snapshot.

On restart, recovery reads and verifies every record, then folds them into state: current term, vote, log entries, commit index.

The fold also validates the sequence itself — no index holes, no term or commit index going backwards — checks a checksum alone cannot make.

A damaged final record is a torn write: the crash happened mid-append, nothing was acknowledged on its strength, so it is discarded and recovery succeeds. This is the ordinary case and needs no operator.

A damaged record with valid records after it is corruption, not a torn write. Recovery refuses, because folding past it would produce state the node never had. An explicit repair discards from that record onward.

Recovering a crashed node means constructing the same node again against the same files. That is exactly what a restart inside a live session does when the cluster was started with a data directory.

## 4.6 How snapshots work

Once the log grows past a threshold, the state machine is snapshotted so the log before it can be discarded. The order is crash-safe: save and sync the snapshot first, then compact the WAL against it — so a crash mid-compaction simply leaves the longer, still-complete WAL in place.

Compaction is deliberately on-disk only. The in-memory log stays whole, so a leader keeps the ability to repair any follower from its own log — which is what a real InstallSnapshot RPC would otherwise be needed for.

## 4.7 How the simulated network works

The simulator is a drop-in replacement for the in-memory bus, so nodes cannot tell the difference. Per link and per direction it applies a latency range and an independent loss probability. Partitions are expressed as groups: nodes in different groups cannot reach each other, and any node not listed reaches everyone.

Two semantics are deliberately different from each other: a message to an unknown destination is dropped silently, because that is what a real network does; a message from an unknown sender raises, because that is a programming error.

## 4.8 How the virtual clock works

A network whose delays are measured against wall time is not deterministic however well seeded its random generator is. So time is an injected Clock. The virtual clock advances only when the experiment runner advances it, which has two consequences: a 30-second scenario executes in milliseconds, and a run is exactly reproducible.

The clock offers call_at as well as sleep_until, because a delayed delivery has no coroutine to suspend. Registering the timer synchronously means a message is in flight before the next advance, rather than waiting for a scheduler turn that might never come.

## 4.9 How a scenario runs

scenario YAML
   name, duration, nodes, seed, faults[], workload{}, expected{}
     |
     |  flat {type,start,duration} faults are normalised into the chained
     |  {at,action} timeline, so everything downstream sees one representation
     v
ExperimentRunner
   builds N nodes on a simulated network driven by a virtual clock
   ONE seed feeds every random source
   jumps the clock fault to fault rather than ticking
   a workload generator drives clients (put_get_mix or burst)
   a tracer records events; a history records every operation with time bounds
     v
RunResult -> metrics.report()
   throughput, latency percentiles, elections, replication lag,
   availability, lost writes, divergent logs, linearizability verdict
   compared against the scenario's own expected: block
     v
persisted to results/<run_id>/  +  optional plots

## 4.10 How linearizability is checked

Every client operation is recorded with real-time bounds — when it was invoked and when it returned. The checker then asks: is there any ordering of these operations that respects those bounds and is also a legal sequence for a key-value store?

Checking proceeds key by key, which is sound here because this store has no multi-key transactions.

The search is a backtracking search with a step budget of 100,000. If it exhausts the budget it reports UNPROVEN — never PASS.

On failure it tries to localize blame to a specific read: a phantom read with no possible source, or a stale read of a value already overwritten. If neither rule fires, it says plainly that the conflict is distributed across the ordering rather than guessing.

Given a trace, a violation is annotated with the term, the serving node, and what the cluster was doing at the time.

TWO DIFFERENT KINDS OF CLAIM.  The PASS/FAIL/UNPROVEN verdict comes from an exhaustive search and is exact. The cause attached to a failure is a heuristic, and the report says so.

## 4.11 How replay works

A persisted run writes four files: a manifest, the event trace, the operation history, and the report. Replay rebuilds a fresh runner from the manifest alone — nothing else — runs it again, and diffs the new trace against the stored one field for field, including the sequence number that totally orders events sharing a timestamp.

A mismatch is returned as a report rather than raised as an exception. A run that stops reproducing is itself a finding, in the same way a linearizability violation is.

## 4.12 How the interactive cluster works

cluster start builds real nodes with real election timers in one process, then hands control to a prompt. There is no daemon behind it, which is why put, get, status and the rest are commands typed inside that session rather than separate invocations — nothing persists outside the process for a later command to address.

The prompt reads input via a worker thread rather than a bare blocking call. A bare call would freeze every node's heartbeat and election timer, because they all share the one event loop the read would otherwise stall.

# Part V — All Phases A to Z

Thirteen phases, each a git commit. The plan of record is docs/plan.md, which reconciles three source documents; every design decision is recorded in docs/architecture.md, an append-only log labelled by day (D8) or phase (P4).

## Phase 0 — Foundation

| Timeline | Commit | Status |
| --- | --- | --- |
| Day 1 | c3f41c2 | COMPLETE |

### Goal

Establish a package that can carry messages between nodes reliably, and a CI pipeline that keeps it honest from the first commit.

### What was built

Package skeleton with a pyraft-lab CLI entry point, Python 3.11+, hatchling build.

network/messages.py — immutable, tagged Pydantic message models, each with a unique KIND registered at class-definition time.

network/codec.py — JsonCodec (sorted keys, no whitespace) behind a Codec protocol, so a binary codec can swap in later.

network/bus.py — InMemoryBus, where every message round-trips through serialize and deserialize even within one process.

CLI shell: version and kinds. CI workflow, ruff lint and format checks, pytest with asyncio_mode = auto.

### Key decisions and why

Messages round-trip even sender-to-self. This catches type loss and shared-mutable-state bugs at send time rather than in a distant assertion.

Unknown destination drops silently; unknown sender raises. The first is real network semantics, the second is a programming error.

### Outcome

40 tests. A foundation on which a message cannot silently change type or be shared by reference.

## Phase 1 — Raft Core

| Timeline | Commit | Status |
| --- | --- | --- |
| Days 2–4 | c3f41c2 | COMPLETE |

### Goal

Implement the consensus algorithm itself: state, both RPCs, leader election and log replication.

### What was built

Day 2 — raft/state.py, raft/log.py, raft/rpc.py: Figure 2 state, the 1-indexed log, and both RPCs with pure receiver handlers.

Day 3 — raft/election.py: randomized timeout, candidate transition, self-vote, RequestVote broadcast, majority tally, split-vote retry, higher-term step-down, heartbeat scheduling. Driven by raft/node.py, the async driver owning the timers and the reactor loop.

Day 4 — raft/replication.py: append_command, batched build_append_entries, handle_append_reply with nextIndex decrement-and-retry, and advance_commit_index with the §5.4.2 current-term restriction.

### Key decisions and why

RPC handlers are pure functions of (state, message). node.py owns all timing, so the decision logic is deterministic and testable without asyncio.

Term advancement is centralized in RaftState.observe_term, so §5.1's step-down cannot be forgotten at a call site.

The log is 1-indexed, matching the paper exactly, to avoid prevLogIndex off-by-one errors.

Replication and heartbeats are one code path: a caught-up follower naturally yields the empty AppendEntries that is a heartbeat.

### Outcome

Phase acceptance met: a 3-node cluster elects exactly one leader per term; a leader crash triggers a new election; 100 commands replicate consistently; conflicting follower logs are repaired; no committed entry is ever double-applied or replaced at the same index.

## Phase 2 — KV Store and Client

| Timeline | Commit | Status |
| --- | --- | --- |
| Days 5–6 | 55eddb5 | COMPLETE |

### Goal

Turn the replicated log into something useful — a key-value store — and give clients a way to reach whichever node currently leads.

### What was built

Day 5 — kv/commands.py: Put, Get, Delete and Cas as kind-tagged wire dicts, because Raft types a command as opaque and would otherwise lose the class on the round trip. kv/store.py: KVStore applies only committed entries, in index order, exactly once.

Day 6 — client/client.py: KVClient with leader discovery, NOT_LEADER redirects, exponential backoff, and ClientMetrics counting attempts, successes, failures, redirects, timeouts and availability.

### Key decisions and why

Commands are tagged dicts inside a log entry, keeping raft/ completely ignorant of what a command means.

A write is answered after it applies, never when it is appended. Answering on append would let a client observe a value that a later leader overwrites.

### Outcome

Working replicated store. One limitation was recorded rather than hidden: a client retry after a leader change could re-submit a command the old leader had already replicated, so a non-idempotent command could apply twice. The note predicted that Phase 5's linearizability checker would surface it if it ever bit. It did, in Phase 12 — and it was fixed there.

## Phase 3 — Failure Handling

| Timeline | Commit | Status |
| --- | --- | --- |
| Days 7–10 | 88efce8 | COMPLETE |

### Goal

Make failure a first-class, controllable input rather than something that happens to the system by accident.

### What was built

Day 7 — crash recovery exercised properly: a replacement node under the same id with no log, term or vote, not merely a clean stop. Plus majority-loss unavailability and recovery when a quorum returns.

Day 8 — network/clock.py (Clock protocol, WallClock, VirtualClock), network/link.py (latency range and independent loss), network/simulator.py (SimulatedNetwork as a drop-in transport), network/faults.py (named, composable fault descriptions).

Day 9 — partition and heal with per-node groups.

Day 10 — linearizable reads, plus a no-op entry committed on election.

### Key decisions and why

Time is an injected Clock, not asyncio. A network whose delays are measured against wall time is not deterministic however well seeded.

Clock carries call_at alongside sleep_until, because a delayed delivery has no coroutine to suspend.

Reads were served under a leader lease rather than ReadIndex, on the grounds that the reply carried nothing to tag a round trip with. This was revisited and replaced in Phase 12.

### Outcome

Verified end to end: a minority makes no progress, the majority keeps committing, a minority leader may append but never commit, and healing reconciles both sides without losing anything the majority committed.

## Phase 4 — Observability Foundation

| Timeline | Commit | Status |
| --- | --- | --- |
| New — pulled forward | 8ba1bbf | COMPLETE |

### Goal

Build the event trace that replay, campaign reports and the dashboard would all later consume. Pulled ahead of the laboratory phase precisely because three later phases depend on it.

### What was built

observability/events.py — EventKind with exactly twelve kinds, fixed and not extended; anything finer-grained goes in an event's details. Event is frozen and carries timestamp, seq, node, term and details.

observability/tracer.py — one Tracer per run, shared by every node and the network, stamping events from the same injected clock the timers run against.

observability/metrics.py — LiveMetrics, a running fold of the stream: term, leader, per-node commit index, who is down, partition state, vote and append counts, election durations, and a one-word cluster status.

### Key decisions and why

Instrumentation reports, it never decides. The tracer is injected into RaftNode and SimulatedNetwork only; election.py, rpc.py and replication.py never learn it exists.

The trace is one ordered record, not per-node logs. Events carry (timestamp, seq) because under a virtual clock a burst of events shares one timestamp, and a replay that reorders two same-instant events is not a replay.

The network narrates what a node cannot: a crashed process cannot record its own crash, and a partition belongs to no node.

Recording is opt-in and free when off — a node without a tracer gets a null tracer that drops an event before it touches a clock.

### Outcome

A trace that is complete, ordered, and reproducible — the substrate for everything the laboratory would later measure.

## Phase 5 — Laboratory Core

| Timeline | Commit | Status |
| --- | --- | --- |
| Days 11–13 | 8ba1bbf | COMPLETE |

### Goal

Turn ad-hoc failure testing into repeatable experiments with machine-checkable expectations.

### What was built

experiments/scenario.py — YAML scenarios in either source document's dialect. A flat fault with a duration is exactly a pair of timeline steps, so the flat form is parsed into the chained one and everything downstream sees one timeline.

experiments/runner.py — ExperimentRunner builds the cluster, drives a virtual clock from fault to fault, and returns a RunResult: trace, history, network counters, per-node final state.

experiments/metrics.py — throughput, p50/p95/p99 commit latency, election count and time, replication lag, availability, data loss, computed once from a finished run.

experiments/visualization.py — latency, leadership and replication-lag plots, each marking where a fault fired.

consistency/history.py and linearizability.py — record every operation with real-time bounds, then check linearizability key by key with a step budget.

### Key decisions and why

The runner judges nothing. That is metrics.py's job, so a run can be re-scored without being re-run.

A metric that cannot be computed is reported as None, never as a zero that would read as 'no data' on a graph.

UNPROVEN is a third answer, never folded into PASS.

### Outcome

Seven required scenarios shipped: baseline, leader_crash, minority_partition, majority_partition, network_latency, packet_loss and churn.

## Phase 6 — Persistence Upgrade

| Timeline | Commit | Status |
| --- | --- | --- |
| 2.0 items 9–10 | 3048523 | COMPLETE |

### Goal

Make a crash mean what it means in reality — losing memory but not disk — so recovery can be tested honestly.

### What was built

raft/persistence.py — WriteAheadLog: one record per line, CRC32 over canonical JSON, six record kinds. The log journals its own appends and truncations; the node persists term, vote and commit index, syncing before anything leaves the node.

read_wal validates and folds, distinguishing a torn final record from mid-file corruption, and validating the sequence itself.

raft/snapshot.py — checksummed snapshots verified on load, atomic write via rename, prune, and a policy with applied-entries or WAL-bytes thresholds.

RaftLog gained a base index, so a log recovered from a compacted WAL starts partway along.

CLI: inspect-wal (with --repair and --records) and inspect-snapshot.

### Key decisions and why

The durability rule is enforced in one place — the send path — rather than at every call site.

Compaction is on-disk only; the in-memory log stays whole so a leader can repair any follower.

Persistence is opt-in and free when off, which is why the experiment runner needed no changes at all.

### Outcome

A real bug was found by testing the corruption paths: Windows text-mode line-ending translation was silently corrupting the byte-offset arithmetic used to truncate a torn tail. Fixed by opening WAL files with explicit newline handling throughout.

## Phase 7 — Deterministic Replay

| Timeline | Commit | Status |
| --- | --- | --- |
| 2.0 item 5 | 094ba64 | COMPLETE |

### Goal

Prove that a run is reproducible, so that a failure becomes a permanent, shareable artifact rather than an anecdote.

### What was built

experiments/manifest.py — RunManifest: the scenario's own representation plus the three runner knobs a scenario file does not carry.

experiments/replay.py — persist_run writes one directory per run; replay_run rebuilds a fresh runner from nothing but the manifest, runs it again, and diffs the new trace field for field including seq.

CLI: replay <run_id>.

### Key decisions and why

Three of the seven things the upgrade proposal asked a manifest to record already collapse into the scenario itself; duplicating them would create two sources of truth for one run's inputs.

A mismatch is a report, not an exception.

### Outcome

Building the first replay test surfaced a genuine pre-existing bug: cancelling a task never cancelled the timer it had registered in the virtual clock's heap, so a busy run leaked tens of thousands of dead timers and crawled instead of finishing. Fixed with a cancellable timer handle and lazy deletion. Two Phase 5 modules also received their first direct tests here.

## Phase 8 — Stress and Chaos Campaigns

| Timeline | Commit | Status |
| --- | --- | --- |
| 2.0 items 7, 13 | 24ae50e | COMPLETE |

### Goal

Stop hand-writing the failure cases. Generate them, run many, and let the system tell you where it breaks.

### What was built

experiments/stress.py — a bounded, deterministic catalog of fault archetypes cycled by trial index, so N trials sweep every archetype. Trials stay in memory: coverage across many cheap trials is the point.

experiments/chaos.py — an open-ended randomized fault sequence per trial, with no attempt to keep a quorum alive. Every trial runs with a real per-node WAL, so a crash genuinely discards memory and recovery rebuilds from disk alone.

CLI: stress and chaos, each writing a JSON report; a failing trial persists so its run_id is immediately replayable.

### Key decisions and why

Every random choice inside a trial comes from one generator seeded from (base_seed, trial_index) — nothing unseeded.

The single invariant chaos checks every time: committed data is never silently lost, computed from every node's state whether it was crashed at teardown or not.

### Outcome

Four real, pre-existing Raft bugs were found: a stepped-down leader that kept retrying as if it still led; a demoted leader inheriting a heartbeat-length deadline instead of a real election timeout; a heartbeat deadline recomputed on every message, which under sustained traffic could starve a caught-up follower of heartbeats indefinitely; and mis-crediting in replication bookkeeping. Fixing the third alone took baseline.yaml from 120 spurious term changes to a stable single term. A fifth issue was flagged as open — and resolved in Phase 12.

## Phase 9 — Cluster Controller and CLI

| Timeline | Commit | Status |
| --- | --- | --- |
| 2.0 items 2, 14 | 41aca20 | COMPLETE |

### Goal

Give a human a way to hold a real cluster in their hands and poke it.

### What was built

cluster/config.py — ClusterConfig: nodes, optional data directory, timing, seed; round-trips through cluster.yaml.

cluster/lifecycle.py — LifecycleManager: wait_for_leader, which raises rather than giving up silently, and shutdown.

cluster/manager.py — NodeManager (one member's construction, WAL path, start, stop, restart) and ClusterManager (the shared network, tracer, metrics and client).

cli/repl.py — a pure parse_command and a testable dispatch table beneath the session loop.

CLI: init, cluster start, run, results.

### Key decisions and why

The one real design question — how a cluster started by one command stays reachable for a later, separate invocation — is answered by not pretending it does. There is no daemon, so put/get/status are commands inside the session.

The session reads input on a worker thread, because a bare blocking read would freeze every node's timers on the shared event loop.

restart_node reuses the two-path recovery: resume in memory, or rebuild purely from a reopened WAL.

### Outcome

Verified rather than assumed: a complete scripted session driven over piped stdin runs a real election and real replication end to end, which only works if the loop genuinely keeps running while the read blocks a worker thread.

## Phase 10 — Benchmarking and the Consistency/Availability Demo

| Timeline | Commit | Status |
| --- | --- | --- |
| 2.0 items 11–12 | dcb710d | COMPLETE |

### Goal

Answer the comparative questions: what does an extra node cost, and what does packet loss cost?

### What was built

experiments/benchmark.py — sweeps cluster sizes against loss rates as ordinary runs, read back through the same report every other command uses. Every cell adds a leader crash, since election and recovery timings are otherwise empty.

Four comparison graphs: throughput, latency percentiles, election and recovery time, and CPU/memory.

plot_consistency_availability — every node's commit index over time plus every operation's outcome, on one page.

scenarios/consistency_availability.yaml — a 5-node cluster split 2 against 3.

CLI: benchmark, and run --plot, which is what finally wired visualization into the CLI at all.

### Key decisions and why

CPU and memory are sampled for the whole cell using the standard library rather than per node, because every simulated node is a coroutine sharing one process — there is no smaller unit to attribute them to.

### Outcome

A general Raft liveness gap was found while checking what the demo plot actually drew: a partition long enough for the isolated side's term to climb unchecked can livelock the majority after healing. This is the paper's own 'disruptive servers' problem, whose standard fix is pre-vote. A sweep found the boundary for that workload — 2s and 3s reconciled, 5s did not — and the scenario uses 3s. Recorded rather than chased.

## Phase 11 — Local Dashboard

| Timeline | Commit | Status |
| --- | --- | --- |
| 2.0 item 3 | 8661aa7 | COMPLETE |

### Goal

Make the live cluster's state legible at a glance, without adding engine code.

### What was built

dashboard/app.py — collect_snapshot reads a live manager into a plain snapshot; render is a pure formatter with no I/O; run_dashboard loops the two with an injectable sleep and echo pair.

A dashboard command inside the session, with a bounded --refreshes mode that the test suite drives without a real terminal or real delay.

### Key decisions and why

Rendering is plain ASCII with no cursor-control escapes: each frame prints in full and the terminal scrolls, rather than gambling on Unicode or ANSI support in whatever console a demo runs in.

Latency and availability come from the session's own client, with nothing synthetic injected — both read n/a until something has actually been asked of the cluster.

### Outcome

A live view that adds no state-tracking plumbing to the engine, and cannot freeze the cluster it is watching.

## Phase 12 — Documentation, Final Architecture Pass, Ship

| Timeline | Commit | Status |
| --- | --- | --- |
| Days 14–15 | 3334770 | COMPLETE |

### Goal

Finish the documentation, prove the whole thing works end to end, and tag a version.

### What was built

tests/test_integration.py — every scenario against its own expectations, and the CLI chained the way a user would.

docs/technical_report.md — benchmark numbers, every bug the laboratory found, and what is knowingly left open.

scripts/demo.py — the whole system narrated through the real CLI.

Directory layout finalized; version 0.1.0.

### Outcome

All thirteen phases built. What remained was to verify the whole project rather than each phase's new code — which became the pass below.

## Phase 12+ — Full-Project Verification Pass

| Timeline | Commit | Status |
| --- | --- | --- |
| Post-ship | 9998117 | COMPLETE |

### Goal

Verify the entire project end to end, across every supported Python version, rather than trusting a green test suite.

### What was built

The full suite run separately on Python 3.11, 3.12 and 3.13.

Campaigns at their documented full length rather than a short sample.

Seed sweeps across 48 seeds of the packet_loss scenario.

Adversarial file input: deliberate WAL corruption, snapshot tampering, malformed YAML, exit-code checks.

Differential testing of every apparent regression against unmodified HEAD.

### Key decisions and why

A short campaign proves nothing: chaos at 8 trials of 8 seconds passed 8/8, while the documented 40 trials of 20 seconds failed 4/40 with data loss. The gap between those two runs is the entire finding.

Every new regression test was run against the pre-fix code to confirm it fails. A regression test that has never failed is an assumption.

### Outcome

Four defects found and fixed. (1) Committed data could be lost — the fifth bug left open in Phase 8, root-caused to a slow reply being credited to a later request; fixed by carrying the index in the reply. (2) A retried client write resurrected an overwritten value — the limitation recorded back in Phase 2, which turned out to be live; fixed with §6.3 session dedup. (3) A partitioned leader could serve a stale read; the lease was replaced with a real ReadIndex. (4) The receive loop busy-spun on Python 3.11, putting 10,628 messages on the bus per idle second against 204 on 3.13; fixed by using a newer asyncio primitive. Also fixed: a repair command that reported success without writing the file, ten files failing the format gate, and five fragile tests.

# Part VI — Appendix: File-by-File Map

| Module | Lines | What it holds |
| --- | --- | --- |
| raft/node.py | 909 | The async driver: timers, receive loop, dispatch, replication, reads, persistence hooks. The only file in raft/ that knows about asyncio, and the natural first read. |
| raft/persistence.py | 562 | WriteAheadLog, record encoding and checksums, recovery and folding. |
| raft/log.py | 229 | The 1-indexed replicated log, conflict repair, base index after compaction. |
| raft/snapshot.py | 306 | Snapshot, SnapshotMeta, SnapshotStore, SnapshotPolicy. |
| raft/rpc.py | 150 | Both RPCs and their pure receiver handlers. |
| raft/replication.py | 133 | build_append_entries, handle_append_reply, advance_commit_index. |
| raft/election.py | 102 | Randomized timeout, vote tally, become_leader, majority. |
| raft/state.py | 64 | Figure 2 state and observe_term. |
| kv/store.py | 187 | The state machine, apply-once ordering, session dedup. |
| kv/commands.py | 131 | Put, Get, Delete, Cas and the command registry. |
| network/clock.py | 251 | Clock protocol, WallClock, VirtualClock, race_deadline. |
| network/simulator.py | 235 | The fault-injecting transport. |
| network/bus.py | 172 | The reliable in-process transport. |
| network/messages.py | 111 | Tagged, frozen message models. |
| network/faults.py | 80 | Named, composable fault descriptions. |
| network/codec.py | 70 | JsonCodec behind a Codec protocol. |
| network/link.py | 42 | LinkConfig: latency range and loss. |
| experiments/runner.py | 546 | ExperimentRunner and RunResult. |
| experiments/metrics.py | 489 | Post-hoc metrics and the report document. |
| experiments/chaos.py | 365 | Randomized campaigns and the chaos report. |
| experiments/stress.py | 360 | The fault-archetype catalog and campaign. |
| experiments/visualization.py | 354 | All plots, matplotlib on the Agg backend. |
| experiments/scenario.py | 306 | YAML parsing, both dialects, into one timeline. |
| experiments/replay.py | 244 | persist_run and replay_run. |
| experiments/benchmark.py | 233 | The nodes-by-loss grid sweep. |
| experiments/manifest.py | 132 | RunManifest. |
| consistency/linearizability.py | 474 | The checker, its budget, and violation localisation. |
| consistency/history.py | 261 | Operation recording with real-time bounds. |
| cli/main.py | 562 | The eleven commands. |
| cli/repl.py | 386 | The interactive session. |
| cluster/manager.py | 246 | NodeManager and ClusterManager. |
| cluster/config.py | 115 | ClusterConfig and cluster.yaml. |
| cluster/lifecycle.py | 81 | wait_for_leader and shutdown. |
| client/client.py | 266 | KVClient, RetryPolicy, ClientMetrics. |
| client/workload.py | 201 | put_get_mix and burst generators. |
| observability/metrics.py | 185 | LiveMetrics, the running fold. |
| observability/tracer.py | 152 | Tracer, subscribe, query helpers, JSONL. |
| observability/events.py | 137 | EventKind and Event. |
| dashboard/app.py | 219 | collect_snapshot, render, run_dashboard. |